|  |  |  |  |
| --- | --- | --- | --- |
| **Release Plan** | | | |
| **Version** | **Iteration** | **Features** | **Release Date** |
| 1.0 | 0 | Environment setup (JDK, Maven, JUnit) and database connectivity using Hibernate. | 7/25/17 |
|  | 1 | Small release – All Priority 1 user stories. | 7/28/17 |
|  | 1.1 | Create Database on server | 7/29/17 |
|  | 1.2 | Push release to server | 8/01/17 |
|  | 2 | Small release – All Priority 2 user stories. | 8/02/17 |
|  | 2.1 | Push release to server | 8/05/17 |
|  | 3 | Small release – All Priority 3 user stories. | 8/06/17 |
|  | 3.1 | Push release to server | 8/09/17 |
|  | 4 | Small release – All Priority 4 user stories. | 8/10/17 |
|  | 4.1 | Push release to server | 8/11/17 |
|  |  |  |  |
| 1.1 | 1 | Small release – All Priority 5 user stories. | 8/14/17 |
|  | 1.1 | Push to Server | 8/15/17 |
|  | 2 | Small release – All Priority 6 user stories. | 8/18/17 |
|  | 2.1 | Push release to server | 8/19/17 |